# Test Summary Report

| General Information |  |  |  |
| --- | --- | --- | --- |
| Test Report Description | This Test Summary Report includes LMS functional and non-functional test results. |  |  |
| Version Author | Yong Di Lun | Contact Number | - |
| Associated test plan reference | LMS_TP_1.0.0 |  |  |
| Included NFRs | REQ_Q001, REQ_Q002, REQ_Q003, REQ_Q004 |  |  |

| Test Status Report Summary |  |  |  |  |
| --- | --- | --- | --- | --- |
| Planned | Remaining | Completed | Passed | Failed |
| 72 | 0 | 72 | 41 | 31 |

Current Incident Status: New/Open = 31, Rejected = 0, Resolved = 0, Deferred = 0.

Result Summary: 72 total test cases were completed. 41 passed and 31 failed. The NFR update added 4 test cases, with 1 pass and 3 failures.

Conclusion: The current LMS version is not recommended for release until open functional and non-functional incidents are fixed, especially security and data-integrity defects.